**Change Log**

**Arbor Animalia**

**353 Opry Mills Dr**

**Nashville, TN 37214**

**7/31/22**

| **Change Log** | | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Project: Project Terra** | | | | | | **Date: 7/31/22** | |
| **Change No.** | **Change Type** | **Description of Change** | **Requestor** | **Date Submitted** | **Date Approved** | **Status** | **Comments** |
| 1 | Scope/  Design | Use Tree of Life with of Wikipedia | A. Rupp | 6/21/22 | 6/23/22 | Approved |  |
| 2 | Scope/  Design | Cerialize the data for the tree of life | A. Rupp | 6/28/22 | 6/30/22 | Approved |  |
| 3 | Schedule | Lower the number of weekly meetings to once a week | B. Gagliano | 6/28/22 | 6/30/22 | Approved | People were working well and there was less to meet on in the month of July |
| 4 | Scope/ Design | Implicate Unity Webview | C. Dewilde | 7/20/22 | 7/23/22 | Approved |  |
| 5 | Team | Removal of B. Mecurio | B. Gagliano | 7/22/22 | 7/24/22 | Approved | His lack of contribution and effort to communicate resulted in termination from the team |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |